CrisisConnect

Master Build Plan

All phases, start to finish, with copy-ready commands

Real-Time Emergency Response and Incident Management Platform

Full-Stack MERN Application

Version 1.0 | Paste into a new chat or any AI coding tool to build the project phase by phase

# How to Use This Document

| Step | What to do |
| --- | --- |
| 1 | Open a new chat (or tool). Paste Part 1: Project Context Block first. Do this at the start of every new chat; the tool has no memory of earlier chats. |
| 2 | Open the phase you are on in Part 3. Copy its Command box and paste it. If the command says "Also paste", add those Reference blocks from Part 4. |
| 3 | The tool returns files with paths and code. Create them, run the commands it gives, and run the tests. Check the phase's Done when list. |
| 4 | Fix problems inside the same chat. When the phase passes, commit to Git, update brain.md (status, decisions, bugs), and move to the next phase. |
| 5 | Never skip ahead. Each phase assumes the earlier ones are finished and working. |

## Tips for different tools

- Normal chat tools: paste the Context Block plus one phase command per message. Paste your existing code files if the tool needs to see them.

- Coding agents (for example Claude Code, Cursor, Copilot agent mode): save Part 1 as a rules or instructions file in the repository (for example CLAUDE.md or .cursorrules) so it is read automatically; then give only the phase command.

- If the answer is too long: reply "continue" or ask for the next file; or split a phase by asking for "backend part only" then "frontend part only".

- Always ask the tool to explain in simple terms why each part exists. This is what lets you defend the project in interviews.

- Keep this document updated when you change a decision (for example styling choice or hosting). The Context Block is the single source of truth.

# Part 1: Project Context Block (paste first, every time)

PROJECT: CrisisConnect (the name is exactly "CrisisConnect"; never add "2.0").

WHAT: A MERN real-time emergency response and incident management platform.

Citizens report emergencies (SOS or detailed report); verified responders are alerted

in real time; one responder accepts; user and responder share live status, chat and

responder location until resolved; admins verify responders, assign incidents, see

analytics. It is a placement project: I must understand and explain every line.

ROLES: USER (citizen), RESPONDER (verified), ADMIN.

CATEGORIES: MEDICAL, FIRE, ACCIDENT, CRIME_SECURITY, NATURAL_DISASTER,

MISSING_PERSON, OTHER.   SEVERITY: LOW, MEDIUM, HIGH, CRITICAL.

STATUS: PENDING -> ASSIGNED -> ACCEPTED -> IN_PROGRESS -> RESOLVED;

side exits CANCELLED, REJECTED. Terminal: RESOLVED, CANCELLED, REJECTED.

STACK: MongoDB Atlas + Mongoose, Express, React (Vite), Node.js (ES modules),

Socket.IO, JWT (httpOnly cookies), bcrypt, Zod (validation), Tailwind CSS,

React Router, Axios, Leaflet + React Leaflet (OpenStreetMap), Recharts,

Jest + Supertest + mongodb-memory-server, Vitest + React Testing Library,

helmet, cors, cookie-parser, express-rate-limit, dotenv, morgan + pino,

ESLint + Prettier + nodemon, Git/GitHub.

ARCHITECTURE: layered monolith. routes -> middleware (protect, authorize, validate)

-> controllers (thin) -> services (ALL business rules) -> Mongoose models.

Socket handlers also call the same services. app.js builds the Express app (no

listen); server.js starts HTTP + Socket.IO + DB. REST for commands, Socket.IO for

pushing events. Database is the source of truth; after reconnect re-fetch via REST.

GROUND RULES:

1. Backend decides role, severity, status transitions, ownership. Never trust the

client for these. Public register always creates USER; admin made by seed script.

2. Every status change goes through ONE function transitionIncident using an

allowed-transitions map and a conditional update (atomic). Claim = findOneAndUpdate

with { _id, status: "PENDING" }; null result => 409 ALREADY_TAKEN.

3. Ownership checks in services. Another user's incident returns 404 (not 403).

4. Never return password, refreshTokenHash or stack traces. password select:false.

5. Tokens: access (~15 min) + refresh (~7 days) in httpOnly cookies; refresh hash

stored on the user; rotation on refresh; logout clears cookies and the hash.

6. GeoJSON order is [lng, lat]; Leaflet order is [lat, lng]. Convert in one utility.

7. AI features are optional and never required for the core flow.

8. Scope tiers: MVP first, then Core+, then Stretch. No features outside the phase.

API ENVELOPE: success { success:true, message, data }

error { success:false, message, code, errors? }

ERROR CODES: VALIDATION_ERROR 400, UNAUTHENTICATED 401, TOKEN_EXPIRED 401,

FORBIDDEN 403, ACCOUNT_SUSPENDED 403, NOT_FOUND 404, DUPLICATE 409,

INVALID_TRANSITION 409, ALREADY_TAKEN 409, RESPONDER_UNAVAILABLE 409,

RATE_LIMITED 429, SERVER_ERROR 500.

LISTS: ?page=1&limit=20 (max 100) -> data { items, page, limit, total, totalPages }.

BACKEND FOLDERS (backend/src): config, constants, models, validators, middleware,

routes, controllers, services, sockets, utils, app.js, server.js; plus scripts/

(seedAdmin.js) and tests/.

FRONTEND FOLDERS (frontend/src): components (common, layout, incidents, map, chat,

admin), pages (public, user, responder, admin), layouts, context (AuthContext,

SocketContext), hooks, services (api.js + per-resource), sockets, routes

(ProtectedRoute, RoleRoute), constants, utils.

ENV (backend): NODE_ENV, PORT, MONGO_URI, JWT_ACCESS_SECRET, JWT_REFRESH_SECRET,

ACCESS_TOKEN_TTL, REFRESH_TOKEN_TTL, CLIENT_URL, COOKIE_SAMESITE, COOKIE_SECURE,

ALERT_RADIUS_KM, CLAIM_TIMEOUT_SEC.  ENV (frontend): VITE_API_URL, VITE_SOCKET_URL.

HOW TO ANSWER: give every file with its full path and complete code; then the exact

commands to run and test; then tests to add; then a short plain-language explanation

of why each piece exists; then notes I should add to brain.md (decisions, pitfalls).

Ask me if something is ambiguous. Do not invent features. Keep code simple and

readable (no clever tricks); I am a student who must explain it in interviews.

Note Defaults chosen in this block: ES modules, Zod, Tailwind, deploy as a single service (Express serves the React build). If you decide differently, edit this block once and every later command follows.

# Part 2: Phase Map

| Phase | Name | Result | Needs | Effort (focused days) |
| --- | --- | --- | --- | --- |
| 0 | Existing project analysis | Limitations and reusable ideas | None | Done |
| 1 | Requirements | PRD | 0 | Done |
| 2 | Design and architecture | Design, architecture, tools, testing and API docs | 1 | Done |
| 3 | Database design | Atlas, repo, models, indexes | 2 | 2 to 3 |
| 4 | Backend foundation | Tested Express skeleton | 3 | 2 to 3 |
| 5 | Authentication and authorization | Secure auth API | 4 | 4 to 6 |
| 6 | Incident management | Full incident API (MVP backend) | 5 | 6 to 9 |
| 7 | React frontend | Screens for all roles | 6 | 7 to 10 |
| 8 | Real-time communication | Live alerts and updates (MVP) | 6, 7 | 4 to 6 |
| 9 | Maps and location | Maps, live responder location | 8 | 4 to 6 |
| 10 | Chat and notifications | Incident chat, notifications | 8, 9 | 3 to 5 |
| 11 | Admin and analytics | Dashboard, tools, charts | 6 to 10 | 4 to 6 |
| 12 | Security hardening | Audited, fixed, tested | 5 to 11 | 3 to 4 |
| 13 | Testing | Full suite, E2E, release candidate | 5 to 12 | 4 to 6 |
| 14 | Deployment | Live URL | 13 | 2 to 4 |
| 15 | Documentation | README, as-built docs, final guides | 14 | 3 to 5 |
| 16 | Interview preparation | Explanations, stories, resume bullets | 15 | 3 to 5 |

Milestones: after Phase 6 the backend works in Postman; after Phase 8 you have a usable MVP; after Phase 11 Core+ is complete; after Phase 13 a release candidate; after Phase 14 it is live. If time is short, do Phases 3 to 8 and 12 to 16 first (MVP path), then add 9 to 11.

# Part 3: Phases and Commands

## Phases 0 to 2: Analysis, Requirements, Design (already done)

These produced your documents: PRD, Design Document, Architecture and Tools, Testing and API Reference, brain.md and the Phase Document. If you ever need another tool to regenerate or extend them, use this command:

Using the Project Context Block above, write the <PRD | Design Document |

Architecture and Tools | Testing and API Reference | Phase Document> for CrisisConnect

as a professional Word document. Include: <list the sections you want>. Use tables for

requirements, endpoints and test cases; give every requirement an ID (FR-AUTH-01 style);

include business rules, non-functional requirements, acceptance criteria and a

one-page revision sheet. Do not add features outside the scope tiers.

## Phase 3: Database Design

| Goal | Atlas database ready, repository created, Mongoose models and indexes verified. |
| --- | --- |
| Build | - Atlas cluster, DB user, IP allowlist; Compass connected; GitHub repo with README, .gitignore, docs/ - constants: roles, statuses, categories, transitions map, severity rules - models: User, Incident, Message, Notification, Counter (types, enums, defaults, validation, select:false) - indexes: email unique, incidentNumber unique, compound indexes, two 2dsphere indexes - throwaway script: insert sample data, run $near with explain(); parallel counter test |
| Rules | Reference A defines the fields. Coordinates are [lng, lat]. Never commit the Atlas connection string. |
| Also paste | Reference A (data model), Reference B (lifecycle and severity) |
| Done when | - All five models load; indexes exist in Compass - $near returns nearest responders using the index - 20 parallel counter increments give 20 unique numbers |

### Command (copy this box)

PHASE 3: Database design. Use the Project Context Block and Reference A and B.

Do: (1) give me step-by-step Atlas and GitHub repository setup (what to click, what

to copy, what never to commit); (2) create backend/src/constants (roles, statuses,

categories, transitions, severityRules); (3) create the five Mongoose models exactly

as in Reference A with validation, enums, defaults, select:false on secrets, and all

indexes; (4) write scripts/verifyModels.js that connects, inserts sample users and

incidents with GeoJSON, runs a $near query with explain(), and tests the counter with

20 parallel increments. Explain embed vs reference choices and GeoJSON order.

## Phase 4: Backend Foundation

| Goal | A clean, tested Express skeleton that later features plug into. |
| --- | --- |
| Build | - package.json scripts (dev, start, test, lint), ESLint, Prettier, nodemon, .env.example - config/env.js (validate variables, fail fast), config/db.js - app.js with helmet, cors (exact origin, credentials), json limit, cookie-parser, logger, notFound, errorMiddleware - utils: AppError, asyncHandler, apiResponse, logger; validate(schema) middleware with Zod - server.js; GET /api/health; seedAdmin.js skeleton - Jest + Supertest + mongodb-memory-server with first tests |
| Rules | app.js never calls listen. Middleware order matters (error handler last). Standard envelopes everywhere. |
| Also paste | Nothing extra |
| Done when | - npm run dev starts; /api/health returns the success envelope - npm test is green (health, 404, AppError, validation error) - Production mode never returns stack traces |

### Command (copy this box)

PHASE 4: Backend foundation. Use the Project Context Block.

Build the Express skeleton in backend/ with ES modules following the folder layout:

package.json scripts, ESLint/Prettier, .env.example, config/env.js (Zod-validated,

fail fast), config/db.js, utils (AppError, asyncHandler, apiResponse, logger),

middleware (validate, errorMiddleware, notFound), app.js (helmet, cors with

credentials and exact CLIENT_URL, json limit, cookie-parser, morgan, notFound,

errorMiddleware in the right order), server.js, GET /api/health. Set up Jest,

Supertest and mongodb-memory-server and write tests for health, 404 envelope, thrown

AppError and validation error. Explain middleware order and why app.js/server.js are

separate.

## Phase 5: Authentication and Authorization

| Goal | Secure registration, login, refresh, logout, roles and rate limiting. |
| --- | --- |
| Build | - validators (Zod) for register, login, profile, password change - authService: register (role forced USER), registerResponder (PENDING, OFFLINE), login (generic error, reject inactive), refresh with rotation, logout - token helpers and cookie options by environment; verifyToken reusable for sockets - protect (loads user, rejects inactive) and authorize(...roles) middleware - /auth/me, user profile and change password endpoints; rate limit login/register - scripts/seedAdmin.js; tests |
| Rules | Never return passwords or hashes. Same error for wrong email and wrong password. Access and refresh tokens use different secrets. |
| Also paste | Reference C (API list: auth and users sections) |
| Done when | - Register, login, refresh, logout, /me work with cookies in Postman - USER cannot call admin routes; suspended user blocked at once - Logout makes the old refresh cookie useless - Auth and related security tests pass |

### Command (copy this box)

PHASE 5: Authentication and authorization. Use the Project Context Block and

Reference C (auth and users endpoints).

Implement: Zod validators; authService; bcrypt hashing; access (15m) and refresh (7d)

tokens in httpOnly cookies (Secure/SameSite from env); refresh rotation with the

refresh-token hash stored on the user; logout; protect and authorize middleware;

POST /auth/register, /auth/register-responder, /auth/login, /auth/refresh,

/auth/logout, GET /auth/me, GET/PATCH /users/me, PATCH /users/me/password;

rate limit login and register; scripts/seedAdmin.js. Write Jest+Supertest tests: valid

and duplicate register, role injection ignored, wrong password, suspended login,

expired token, refresh after logout fails, role middleware, password never leaked.

Explain JWT, bcrypt, cookie flags and why refresh tokens are hashed and rotated.

## Phase 6: Incident Management

| Goal | The core backend: incidents, severity, state machine, exclusive claim, assignment, cancellation, responder availability. |
| --- | --- |
| Build | - severityService (rule table) with unit tests; incident numbers from counters (CC-1001) - createIncident (SOS and manual, missing-location fallback); role-scoped list with filters and pagination; getIncident with ownership (404 for outsiders) - transitions map + transitionIncident (actor guard, conditional update, statusHistory push, responder BUSY/ONLINE side effects) - claim (atomic), admin assign/reassign, decline, cancel, reject, severity override - responder endpoints: availability, location, scoped lists; findEligibleResponders ($near, excludes BUSY and declined) - notificationService (records only for now) |
| Rules | Controllers stay thin. Client never sends severity, status, createdBy, incidentNumber. Only the transition function changes status. |
| Also paste | Reference A, B, C (incident, responder, admin sections) |
| Done when | - Full lifecycle works in Postman - Parallel claim test: exactly one 200 and one 409 (run 20 times) - Every transition writes a statusHistory entry - Unit tests cover the whole transition matrix and every severity rule |

### Command (copy this box)

PHASE 6: Incident management. Use the Project Context Block and Reference A, B, C.

Implement in the service layer first, then controllers and routes: severityService;

counter-based incidentNumber; createIncident; role-scoped listIncidents with filters

and pagination; getIncident with ownership check (404 for non-participants);

transitions map and transitionIncident; claimIncident using findOneAndUpdate on

status; admin assign/reassign; decline; cancel; reject; severity override; responder

availability, location and scoped list endpoints; findEligibleResponders with $near.

Write tests: SOS/manual create, client-sent severity ignored, IDOR returns 404,

transition matrix, illegal transitions 409, parallel claim with Promise.all, cancel

rules, decline not re-offered. Explain the state machine and atomic claim simply.

## Phase 7: React Frontend

| Goal | Usable screens for USER, RESPONDER and ADMIN on the existing API (manual refresh; live updates come in Phase 8). |
| --- | --- |
| Build | - Vite + React + Tailwind with design tokens (Reference E); Axios instance with withCredentials and refresh-and-retry interceptor - AuthContext, AppRoutes, ProtectedRoute, RoleRoute, role layouts - common components (Button, Input, Modal, ConfirmDialog, Toast, Spinner, Skeleton, EmptyState, SeverityBadge, StatusBadge) - auth pages; user dashboard with SOS button; report form; incident list and details - responder dashboard (availability, available feed, Accept/Decline) and incident details with status actions - admin pages: users, responders (verify), incidents (filters, assign), dashboard basics - loading, empty and error states; responsive; basic component tests |
| Rules | Components take props; data fetching in hooks and services. Severity shown as colour AND text. Route guards are UX only. |
| Also paste | Reference C (API), Reference E (pages and design tokens) |
| Done when | - Each role completes its MVP tasks in the UI - Every page has loading, empty and error states - Works at 360 px width |

### Command (copy this box)

PHASE 7: React frontend. Use the Project Context Block and Reference C and E.

Create frontend/ with Vite, React, React Router, Axios and Tailwind. Build: design

tokens; services/api.js (withCredentials, refresh-and-retry on TOKEN_EXPIRED,

getErrorMessage); AuthContext (load /auth/me); ProtectedRoute and RoleRoute; layouts

per role (bottom tab bar on mobile); common components; auth pages; user dashboard

with a large SOS button (confirm window), report form, incident list and details with

status timeline; responder dashboard and incident details; admin users, responders,

incidents and basic dashboard pages. Use hooks (useIncident, useIncidents) for data.

Add loading/empty/error states and tests for ProtectedRoute, forms and badges.

Explain props, state, useEffect cleanup, context and why route guards are not security.

## Phase 8: Real-Time Communication

| Goal | Authenticated sockets, rooms, live alerts and live status updates. |
| --- | --- |
| Build | - Socket.IO on the same HTTP server; handshake auth with the same verifyToken (reject invalid or suspended) - rooms: user:<id>, responders:online, admins, incident:<id> (join only after participant check) - realtime emitter helper; wire incident:new, incident:updated, incident:taken, notification:new into services - responder disconnect grace period then OFFLINE - frontend SocketContext (one socket per session), subscription hooks with cleanup, ConnectionIndicator, re-fetch and rejoin on reconnect - socket tests with socket.io-client |
| Rules | Events are hints; REST re-fetch restores truth. Identity comes from the socket, never from payloads. Handlers are idempotent (replace by id). |
| Also paste | Reference D (socket events) |
| Done when | - Responder sees a new incident instantly; user sees acceptance instantly - Outsider sockets receive nothing - Network drop and restore leaves the UI correct |

### Command (copy this box)

PHASE 8: Real-time. Use the Project Context Block and Reference D.

Backend: attach Socket.IO in server.js; handshake middleware using verifyToken from

the auth phase; join user, role and incident rooms (participant check before

incident:join, error:event on failure); a realtime emitter helper used by services to

emit incident:new, incident:updated, incident:taken, notification:new; responder

disconnect grace period. Frontend: SocketContext with one socket per session, hooks

that subscribe and clean up listeners, live updates on dashboards and detail pages,

ConnectionIndicator banner, re-fetch via REST and rejoin rooms on reconnect. Write

socket tests (handshake rejection, room isolation, event delivery). Explain rooms,

idempotent handlers and why events are only hints.

## Phase 9: Maps and Location

| Goal | Maps for all roles, reliable location capture, live responder location, alert escalation. |
| --- | --- |
| Build | - Leaflet setup with fixed marker icons and one lat/lng conversion utility - IncidentMap (incident, user, responder markers; severity colours; fit bounds); LocationPicker with manual address fallback - useGeolocation hook (one-time and watch) with permission states; SOS works with location denied - responder shares location every 5 to 10 seconds only while ACCEPTED or IN_PROGRESS; server validates sender, status, coordinates and rate limit; emits to incident room - live responder marker for the user; stops when incident closes; admin live map - escalation: timer widens search radius and alerts admins if nobody accepts (configurable) |
| Rules | Location visible only to participants and admins. Stop sharing on close. Test geolocation on a real phone over HTTPS. |
| Also paste | Reference D (socket events) |
| Done when | - Marker appears at a known landmark - Live marker moves only during an active incident - SOS still works when location is denied - Escalation widens radius and alerts admins |

### Command (copy this box)

PHASE 9: Maps and location. Use the Project Context Block and Reference D.

Frontend: React Leaflet with fixed default icons and a single coordinate conversion

util; IncidentMap with severity-coloured markers and fit-bounds; LocationPicker with

manual address fallback; useGeolocation hook; wire location into SOS and report;

responder location sharing (throttled) with a sharing indicator; live responder marker

for the user; admin live map. Backend: handle responder:location (assigned responder

only, status ACCEPTED/IN_PROGRESS, valid coordinates, rate limited), update profile,

emit to the incident room; alert escalation with timers (radius and timeout from env,

timers cancelled on accept/cancel). Add tests for location authorization and

throttling. Explain GeoJSON vs Leaflet order, 2dsphere and privacy rules.

## Phase 10: Chat and Notifications

| Goal | Private incident chat and persistent in-app notifications. |
| --- | --- |
| Build | - chatService (participant check, 1 to 500 chars, closed-incident rule); chat:send handler; GET /incidents/:id/messages with cursor pagination - remove access after reassignment; admins may read - ChatPanel (history, live append without duplicates, auto-scroll, read-only when closed) - notifications for all key events; GET /notifications, PATCH /notifications/:id/read, PATCH /notifications/read-all; bell with unread counter and list page |
| Rules | senderId always from the socket. No messages after the incident closes. No notification spam on location updates. |
| Also paste | Reference C (notification and messages endpoints), Reference D |
| Done when | - Only participants read or send; outsiders get nothing - Messages persist and reload in order - Unread counter correct after reconnect |

### Command (copy this box)

PHASE 10: Chat and notifications. Use the Project Context Block and Reference C, D.

Backend: chatService, chat:send socket handler (identity from socket, validate,

save, emit chat:message to incident room), messages history endpoint with cursor

pagination, reassignment access removal, notification endpoints and creation for

accept, assign, status change, cancel, critical unassigned, responder verified.

Frontend: ChatPanel, notification bell with live counter, notifications page with deep

links. Tests: outsider cannot join or read, spoofed senderId ignored, closed incident

rejects messages, history order and pagination, mark read ownership. Explain rooms as

an authorization boundary and idempotent message append.

## Phase 11: Admin and Analytics

| Goal | Full admin visibility and control plus statistics. |
| --- | --- |
| Build | - dashboard endpoint (active, critical, unassigned critical, available responders, resolved today) with live updates via the admins room - responder verification flow polish; suspend/reactivate (not self; revoke refresh token); severity override UI; incident history drawer with timeline - analytics aggregation pipelines (by category, severity, status, daily counts, average response and resolution times) and an analytics page with date range and Recharts - (Stretch) dynamic category management |
| Rules | Every admin route returns 403 for other roles. Destructive actions need confirmation and are audited. |
| Also paste | Reference C (admin section) |
| Done when | - Counts and analytics match a hand-calculated fixture - All admin routes reject non-admins - Suspended user loses access immediately |

### Command (copy this box)

PHASE 11: Admin and analytics. Use the Project Context Block and Reference C.

Backend: GET /admin/dashboard, /admin/users, /admin/responders, /admin/incidents,

/admin/analytics (MongoDB aggregation pipelines: by category, severity, status, daily

counts, average response and resolution seconds), PATCH /admin/responders/:id/verify,

PATCH /admin/users/:id/status (not self, revoke refresh token). Frontend: dashboard with

live metric cards, verification tabs, suspend dialogs, incident history drawer,

analytics page with date filter and Recharts. Tests with a known fixture, plus a 403

sweep for non-admin roles. Explain aggregation stages and time-zone pitfalls.

## Phase 12: Security Hardening

| Goal | Audit the whole system as an attacker would, fix findings, prove with tests. |
| --- | --- |
| Build | - route-by-route table: auth, role, ownership, validation - sweeps: IDOR on every :id endpoint; mass assignment (role, severity, status, assignedResponder, isActive) - JWT tampering, cookie flags, CORS, helmet headers, body limits, NoSQL injection, stored XSS, error leakage - socket abuse tests; rate limit tuning; npm audit; secret scan; privacy review of location and phone data |
| Rules | Fix classes of problems, not only the one found. Frontend guards are not security. |
| Also paste | Paste the code of the routes, middleware, services and socket handlers you want audited |
| Done when | - No open critical or major security defects - Every route and socket event has an explicit authorization decision - Security tests pass |

### Command (copy this box)

PHASE 12: Security audit. Use the Project Context Block. I will paste my backend

code. Act as a security reviewer. For every route and socket event produce a table:

method/path or event, authentication, role, ownership check, validation, finding.

Then list vulnerabilities by severity (broken access control/IDOR, mass assignment,

injection, XSS, auth/session flaws, CORS/cookie settings, error leakage, rate

limiting, socket authorization, privacy of location and phone data) with the exact

fix as code, and write Jest/Supertest tests that prove each fix. Also give me the

checklist to run npm audit and scan the repository history for secrets.

## Phase 13: Testing

| Goal | Close test gaps, run full scenarios, reach release-candidate quality. |
| --- | --- |
| Build | - map requirements to tests; add missing tests for authorization, state machine, claim, sockets, validation - manual end-to-end scenarios: happy path SOS; decline and reassign; accept race; user cancel; nobody online; responder verification; reconnect mid-incident; location denied - non-functional: SOS latency, explain() on key queries, about 50 concurrent sockets, accessibility, browser matrix - optional GitHub Actions (install, lint, test, build); regression test for every bug |
| Rules | Test behaviour, not implementation. Every fixed bug gets a regression test. |
| Also paste | Your current test list and coverage output |
| Done when | - All important tests pass (automated and manual) - End-to-end scenarios pass - No open critical or major defects; release candidate tagged |

### Command (copy this box)

PHASE 13: Testing. Use the Project Context Block. I will paste my test files and

coverage report. Find missing tests for: authorization (wrong role, wrong owner),

the transition matrix, the parallel claim, socket room isolation, validation, and

business rules. Write the missing Jest/Supertest/Vitest tests. Give me a manual

end-to-end script for the 8 scenarios (happy path, decline and reassign, accept race,

user cancel, nobody online, responder verification, reconnect, location denied) and

the non-functional checks. Add a GitHub Actions workflow (install, lint, test, build).

## Phase 14: Deployment

| Goal | A public HTTPS URL where the full flow works. |
| --- | --- |
| Build | - one-service deployment: Express serves the built React app and the API (same origin, no CORS or cookie problems) - production Atlas database and user; production env vars (Secure cookies, correct CLIENT_URL, strong secrets) - host with WebSocket support (check current free-tier limits); seed admin once; smoke test and end-to-end on the live URL using a real phone for location |
| Rules | Never reuse the development database. No development settings in production. Record the URL and settings in brain.md. |
| Also paste | Your package.json files, server.js and app.js |
| Done when | - Full MVP and Core+ flow works on the live URL - Geolocation works on a phone over HTTPS - Cookie flags and CORS verified in production |

### Command (copy this box)

PHASE 14: Deployment. Use the Project Context Block. I will paste my package.json

files, app.js and server.js. Prepare a single-service deployment: Express serves the

built React app and handles client-side routes; build scripts; production env

variables; secure cookie settings; WebSocket support. Compare 2 or 3 hosting options

for a Node app with WebSockets (tell me to verify current free-tier limits) and give

exact step-by-step instructions for the one I choose: <host name>. Include the Atlas

production setup, running the seed script once, a smoke-test checklist and common

production problems (cookies, CORS, WebSockets, IP allowlist) with fixes.

## Phase 15: Documentation

| Goal | README and as-built documents; create the three final documents (Code Explanation Guide, Interview Preparation, Deployment Guide). |
| --- | --- |
| Build | - README: overview, features, screenshots or GIF, architecture diagram, stack, setup, env variables, scripts, tests, live link, limitations - update PRD, Design, Architecture and Tools, API Reference to match the real code; finalize brain.md; CHANGELOG - Code Explanation Guide (file by file); Interview Preparation document; Deployment Guide from real notes |
| Rules | Documents describe the finished product, not the plan. Do not put personal data in screenshots. |
| Also paste | The finished code files (in batches), brain.md, your deployment notes |
| Done when | - A stranger can run the project from the README - Documents agree with the code - The three final documents exist |

### Command (copy this box)

PHASE 15: Documentation. Use the Project Context Block. I will paste my finished code

in batches plus brain.md and deployment notes. Produce: (1) a README.md; (2) a Code

Explanation Guide as a Word document, file by file (purpose, key functions, inputs,

validation, database operations, errors, related API/UI, one interview question per

file); (3) an Interview Preparation document (30 s, 1 min and 5 min explanations,

architecture and data-model walkthroughs, 10 design decisions with alternatives, bug

stories from brain.md, question banks per area); (4) a Deployment Guide; (5) a list of

differences between my original documents and the real code.

## Phase 16: Interview Preparation

| Goal | Turn the project into confident answers and resume material. |
| --- | --- |
| Build | - 30-second, 1-minute and 5-minute explanations; diagrams from memory (architecture, state machine, data model) - three bug stories; trade-off answers (monolith, MongoDB vs SQL, cookies vs localStorage, REST vs sockets, atomic update vs locks) - question banks per area; resume bullets and project blurb (only real, measured numbers); mock interviews; rehearsed demo |
| Rules | Never overclaim. Know the downsides of your own choices. |
| Also paste | Your Interview Preparation document and brain.md |
| Done when | - You can explain any feature from UI to database without notes - You can defend at least ten design decisions and name the alternatives |

### Command (copy this box)

PHASE 16: Interview preparation. Use the Project Context Block. Act as a technical

interviewer for an SDE fresher role. Ask me questions about CrisisConnect one at a

time: project overview, architecture, state machine, atomic claim, authentication

and cookies, MongoDB design and indexes, Socket.IO rooms and reconnects, security,

testing, deployment, trade-offs. After each of my answers: score it out of 10, show

what a strong answer includes, and ask a follow-up. Also write 5 resume bullets using

only facts I confirm, and a 2-minute demo script.

# Part 4: Reference Blocks (paste when a phase asks)

## Reference A: Data model

users: name, email(unique, lowercase), phone, password(bcrypt, select:false),

role USER|RESPONDER|ADMIN, isActive(default true), refreshTokenHash(select:false),

responderProfile{ verificationStatus PENDING|VERIFIED|REJECTED, verificationNote,

availability ONLINE|OFFLINE|BUSY(default OFFLINE), specialization[],

currentLocation GeoJSON Point [lng,lat] (2dsphere), lastLocationAt }, timestamps

incidents: incidentNumber(CC-1001, unique), createdBy(ref users), assignedResponder,

category, description(<=1000), isSOS, severity, status(default PENDING),

location GeoJSON Point(2dsphere), locationAvailable, address, checklist{conscious,

breathing, severeBleeding, inDangerNow, injuries}, evidence[], statusHistory[{status,

changedBy, at, note}], declinedBy[], cancelReason, assignedAt, acceptedAt,

resolvedAt, timestamps

messages: incidentId, senderId, text(1-500), readAt, createdAt; index(incidentId,createdAt)

notifications: userId, type, title, message, relatedIncident, isRead, createdAt;

index(userId,isRead,createdAt). types: INCIDENT_NEW, INCIDENT_ASSIGNED,

INCIDENT_ACCEPTED, STATUS_CHANGED, INCIDENT_CANCELLED, CRITICAL_UNASSIGNED,

RESPONDER_VERIFIED

counters: { _id:"incident", seq } incremented with $inc + upsert

Indexes: incidents(status,severity,createdAt), (createdBy,createdAt),

(assignedResponder,status); users role+availability+verificationStatus.

## Reference B: Lifecycle and severity

TRANSITIONS (from -> to : actor : guard)

new -> PENDING : system : valid input

PENDING -> ASSIGNED : ADMIN : responder VERIFIED, ONLINE, not in declinedBy

PENDING -> ACCEPTED : RESPONDER claim : verified, ONLINE, atomic on status=PENDING

ASSIGNED -> ACCEPTED : assigned RESPONDER

ASSIGNED -> PENDING : assigned RESPONDER decline or ADMIN reassign; add declinedBy

ACCEPTED -> IN_PROGRESS : assigned RESPONDER

IN_PROGRESS -> RESOLVED : assigned RESPONDER or ADMIN; set resolvedAt; responder

ONLINE; chat closes; location sharing stops

PENDING/ASSIGNED/ACCEPTED -> CANCELLED : creator USER or ADMIN (USER not after

IN_PROGRESS); free responder; store reason

IN_PROGRESS -> CANCELLED : ADMIN only, reason required

PENDING -> REJECTED : ADMIN, reason required

Every transition appends statusHistory {status, changedBy, at, note}.

Accept sets responder BUSY. Resolve/cancel sets responder ONLINE.

SEVERITY (backend only; client sends inputs)

SOS -> HIGH; CRITICAL if not breathing / unconscious / severe bleeding / life threat

Medical manual -> CRITICAL for those answers; HIGH if in pain; else MEDIUM

Fire, Natural Disaster -> HIGH

Crime/Security -> HIGH if inDangerNow else MEDIUM

Accident -> HIGH if injuries else MEDIUM

Missing Person, Other -> MEDIUM

Admin may override with reason (audited).

ALERTING: find ONLINE VERIFIED responders near incident ($near, start 5 km), exclude

BUSY and declinedBy; if nobody accepts within CLAIM_TIMEOUT_SEC widen radius

(10, 25 km) and alert admins.

## Reference C: API list (all under /api)

AUTH   POST /auth/register (public) | /auth/register-responder (public)

POST /auth/login | /auth/refresh | /auth/logout ; GET /auth/me

USERS  GET,PATCH /users/me ; PATCH /users/me/password ; GET /users/me/incidents (USER)

INCIDENTS

POST /incidents (USER; isSOS, category, description, location{lat,lng}, address,

checklist; rate limited) -> 201

GET /incidents (role-scoped; page, limit, status, severity, category, from, to, sort)

GET /incidents/:id (creator, assigned responder, ADMIN; else 404)

PATCH /incidents/:id/status {status, note} (assigned RESPONDER or ADMIN)

POST /incidents/:id/assign {responderId} (ADMIN)

POST /incidents/:id/cancel {reason} (creator or ADMIN)

PATCH /incidents/:id/severity {severity, reason} (ADMIN)

GET /incidents/:id/messages ?before&limit (participants, ADMIN)

RESPONDERS (RESPONDER)

PATCH /responders/status {availability ONLINE|OFFLINE} (must be VERIFIED)

PATCH /responders/location {lat,lng}

GET /responders/incidents ?scope=available|assigned|completed

POST /responders/incidents/:id/accept   (409 ALREADY_TAKEN if lost the race)

POST /responders/incidents/:id/decline {reason}

NOTIFICATIONS  GET /notifications ?unreadOnly ; PATCH /notifications/:id/read ;

PATCH /notifications/read-all

ADMIN (ADMIN only)

GET /admin/users ?role,isActive,search ; GET /admin/responders ?verificationStatus

PATCH /admin/responders/:id/verify {status VERIFIED|REJECTED, note}

PATCH /admin/users/:id/status {isActive, reason} (not self)

GET /admin/incidents ; GET /admin/dashboard ; GET /admin/analytics ?from,to

HEALTH GET /health

## Reference D: Socket.IO

Connect with credentials; handshake verifies the access-token cookie (reject if

invalid or suspended). Auto-join: user:<id>; responders:online (verified ONLINE);

admins. Incident room incident:<id> only after participant (creator, assigned

responder) or admin check.

SERVER -> CLIENT

incident:new {incidentId, incidentNumber, category, severity, isSOS, location}

incident:updated {incidentId, status, assignedResponder, severity, at}

incident:taken {incidentId}

responder:location {incidentId, lat, lng, at}

chat:message {_id, incidentId, senderId, senderName, text, createdAt}

notification:new {_id, type, title, message, relatedIncident, createdAt}

error:event {code, message, event}

CLIENT -> SERVER

incident:join {incidentId} ; incident:leave {incidentId}

chat:send {incidentId, text}  (participant, incident active, 1-500 chars)

responder:location {incidentId, lat, lng} (assigned responder; ACCEPTED or

IN_PROGRESS; valid coords; throttled to one per ~5 s)

Responder disconnect: grace 30-60 s then OFFLINE. Client on reconnect: re-fetch

incident, messages, notifications over REST and rejoin rooms.

## Reference E: Pages and design tokens

PUBLIC: / , /login , /register , /register-responder , /about

USER: /user/dashboard (big SOS button), /user/report, /user/incidents,

/user/incidents/:id (timeline, map, responder card, chat, cancel), /user/profile

RESPONDER: /responder/dashboard (ONLINE/OFFLINE toggle, feed with Accept/Decline,

map), /responder/incidents, /responder/incidents/:id (summary, map, chat,

Start/Resolve), /responder/profile

ADMIN: /admin/dashboard (metric cards, critical list, live map), /admin/users,

/admin/responders (tabs: pending, verified, rejected), /admin/incidents (filters,

assign dialog, history drawer), /admin/analytics (charts, date range)

TOKENS: primary #1F4E79; emergency red #C62828; severity LOW #2E7D32, MEDIUM #F9A825,

HIGH #EF6C00, CRITICAL #C62828 (pulsing outline); background #F5F7FA; surface #FFFFFF;

text #1A1A1A / #5F6B7A; radius 8 px; touch targets >= 44 px; SOS button >= 120 px.

Status colours: PENDING grey, ASSIGNED blue, ACCEPTED teal, IN_PROGRESS purple,

RESOLVED green, CANCELLED/REJECTED dark grey. Always show text with colour.

Every page needs loading, empty and error states; mobile-first; keyboard accessible.

Show an emergency-number notice (112 in India) on landing and SOS pages.

# Quick Checklist per Phase (copy into brain.md)

| Before moving to the next phase | Tick |
| --- | --- |
| Code runs and all tests for this phase pass | [ ] |
| I can explain each new file from request to database in my own words | [ ] |
| Committed to Git with meaningful messages; tag created at milestones | [ ] |
| brain.md updated: status, decisions, bugs and lessons, next action | [ ] |
| No secrets committed; .env.example up to date | [ ] |